FRESHGUARD AI

Four-Member Work Division & Ownership Plan

Parallel development, clean interfaces and reliable end-to-end demo

Core principle: Collect → Forecast → Detect Risk → Compare Actions → Recommend → Human Approval → Measure Impact

Hackathon documentation baseline • 9 October 2026

# 1. Team Structure

| Member | Ownership | Primary outcome |
| --- | --- | --- |
| Member 1 | Data + Forecasting | Validated dataset, demand forecast, baseline metrics |
| Member 2 | Agents + Backend | Risk calculations, specialist agents, coordinator and API |
| Member 3 | Frontend + UX | Dashboard, risk queue, recommendation review and charts |
| Member 4 | Database + Integration + QA | Persistence, seed data, integration, tests and demo rehearsal |

Why this split: each member owns one complete vertical outcome. The team agrees on API and data contracts before parallel work begins.

# 2. Member 1 — Data and Forecasting

Primary mission: Own data quality, product/store history and measurable forecasting.

Prepare a reproducible dataset with product, store, date, sales, stock, expiry, price and optional promotion/weather fields.

Create data validation and missing-value checks.

Implement a recent-average baseline and one scikit-learn model if time permits.

Use a time-based train/test split and calculate MAE.

Document data assumptions and provide stable seed data.

Acceptance checks: dataset imports cleanly; forecast returns units for a stated horizon; baseline metrics are computed; no test-period leakage.

# 3. Member 2 — Agents and Backend

Primary mission: Own risk assessment, agent coordination, recommendation constraints and backend API.

Implement expiry-risk and stockout calculations.

Build Demand, Freshness, Replenishment, and Markdown/Transfer agent interfaces.

Implement coordinator candidate comparison and hard constraint validation.

Create FastAPI endpoints for risk, forecast, recommendation and review.

Persist structured evidence and return useful error messages.

Acceptance checks: at least two demo scenarios produce valid recommendations; an infeasible transfer is rejected; all recommendations contain evidence.

# 4. Member 3 — Frontend and Reviewer Experience

Primary mission: Own the manager workflow from risk alert to reviewed recommendation.

Build React + Vite + TypeScript application shell and design system.

Create dashboard KPIs, inventory/risk queue and product detail view.

Show forecast, expiry data, recommendation rationale and trade-offs.

Implement Approve, Edit and Reject actions.

Build baseline comparison charts and clear loading/error/empty states.

Acceptance checks: UI consumes backend truth; reviewer can save a decision; simulated values are labelled; chart values come from API results.

# 5. Member 4 — Database, Integration and QA

Primary mission: Own persistence, repeatable setup, cross-module integration and demo reliability.

Define SQLite/PostgreSQL schema and seed script.

Persist recommendations, agent findings, review actions and audit events.

Create .env.example and document setup; protect secrets.

Connect frontend, backend, data, agents and evaluation flow.

Write end-to-end tests for core scenarios and prepare a backup demo dataset/video if allowed.

Acceptance checks: fresh setup can seed data; approval decision persists; end-to-end scenario runs; metrics reproduce from saved scenario inputs.

# 6. Critical Interfaces Between Members

| Interface | Owner → Consumer | Contract |
| --- | --- | --- |
| Dataset | M1 → M2/M4 | Stable column names, types, units and sample records |
| ForecastResult | M1 → M2 | Product/store, horizon, predicted units, model/version and metrics |
| RiskResult | M2 → M3/M4 | Risk level, estimated excess/stockout, evidence refs and input snapshot |
| Recommendation | M2 → M3 | Action, quantity/discount, rationale, confidence, trade-offs, status |
| ReviewAction | M3 → M2/M4 | Decision, optional edits, reviewer note and timestamp |
| Persistence contract | M4 → all | IDs, status enums, schema and seed/reset instructions |

# 7. Shared API Boundaries

| Method | Endpoint | Owner / purpose |
| --- | --- | --- |
| GET | /dashboard/summary | M2/M4 — summary data |
| GET | /products | M2/M4 — inventory/risk list |
| POST | /data/import | M1/M4 — dataset ingestion |
| POST | /forecast | M1/M2 — forecast request |
| GET | /products/{id}/risk | M2 — risk details |
| POST | /recommendations/run | M2 — coordinate agent results |
| GET | /recommendations | M2/M4 — recommendation queue |
| PATCH | /recommendations/{id}/review | M2/M3 — save manager decision |
| POST | /evaluation/run | M1/M2 — baseline comparison |
| GET | /audit | M4 — decision history |

# 8. Delivery Phases

| Phase | Member 1 | Member 2 | Member 3 | Member 4 |
| --- | --- | --- | --- | --- |
| Phase 1 — Foundation | Dataset + baseline | API skeleton + risk rules | UI shell + mock data | Schema + seed script |
| Phase 2 — Connect | Forecast endpoint | Agents + coordinator | Real API integration | Persistence + integration |
| Phase 3 — Differentiate | Evaluation metrics | Trade-offs + evidence | Review timeline + charts | Tests + audit log |
| Phase 4 — Freeze | Bug fixes only | Bug fixes only | Bug fixes only | Regression test + rehearsal |

# 9. Required End-to-End Demo Scenarios

| Scenario | Setup | Expected outcome |
| --- | --- | --- |
| Normal stock | Stock comfortably covers expected demand | No unnecessary markdown or reorder |
| Near expiry | Expiry cohort stock exceeds predicted sales before expiry | High risk; markdown/transfer candidates evaluated |
| Likely stockout | Low stock and high forecast demand | Replenishment recommendation if lead time permits |
| Infeasible transfer | Receiving store lacks demand or transfer arrives too late | Coordinator rejects transfer |
| Bad data | Missing expiry date or stale stock snapshot | Data-quality warning and review needed |
| Baseline comparison | Same scenario run with fixed rules and FreshGuard | Metrics calculated and assumptions visible |

# 10. Team Operating Rules

Agree on API and schema contracts before parallel implementation.

Use feature branches and small pull requests.

Do not add infrastructure or libraries without a clear need.

Each owner tests their subsystem; Member 4 runs integration tests.

Keep one stable demo dataset and reset procedure.

Freeze features before final rehearsal; use remaining time for reliability.

# 11. Definition of Done

All core screens and API flows work end to end.

Multiple agent capabilities produce structured evidence and one coordinated recommendation.

Human approval, edit and reject paths persist.

Baseline comparison shows computed values, not invented impact claims.

The team can explain data, models, constraints, failures and limitations.

The demo works from a clean setup using documented steps.

Team mantra: Build in parallel. Integrate early. Freeze before the demo.